Hampton-Seabrook Estuary (HSE) Collaborative Meeting

January 10, 2024

11:00AM – 12:30PM

MINUTES

- Welcome and Introductions

Liz Durfee, Collaborative Coordinator

- Welcome to the Winter 2024 HSE Collaborative meeting. The Collaborative is about 100 or so professionals with an interest in the estuary. Collaborative meets about quarterly and has a steering committee that meets regularly. Please feel free to send recommendations for meeting agenda items or contact Liz with questions or suggestions (HSE.Collaborative.Coordinator@gmail.com).

- Most of the meeting will be dedicated to presentations on salt marsh ditch remediation in Massachusetts and New Hampshire.

- Steering Committee updates

Kate Swails, NOAA

- I am the new Coastal Program Liaison for NOAA’s Office for Coastal Management and attending her first HSE Collaborative Meeting. Thank you to everyone for developing grant applications for all the available opportunities. Could Steve or Chris give an update from the visit by Secretary Haaland?

Steve Couture, NHDES Coastal Program

- We nailed it. Secretary Deb Haaland (Department of the Interior) and the Fish and Wildlife Service Director Martha Williams had great words formally and informally. Good press. Great success and opportunity for all the partners to be recognized. Chris Meaney (FWS) and Kevin Lucey (NHDES Coastal Program) were instrumental. Jay Diener also provided great remarks from the Seabrook-Hamptons Estuary Alliance perspective.

Chris Meaney, US Fish and Wildlife Service

- The Secretary was in NH and reached out in advance to learn more about the America the Beautiful Challenge Grant. It was a nice visit. She’s really committed to fish and wildlife conservation. She rolled out a salt marsh keystone initiative that is bringing to bear all the bureaus of the DOI to help support on the ground focused salt marsh conservation. Dave, Adrienne, Tracy really did a good job conveying the effectiveness of partnerships.

Rayann Dionne, Seabrook-Hampton’s Estuary Alliance

- Hire the Coastal Conservation Coordinator position. Funded through a NOAA Project of Special Merrit. Sarah Gagnon is the new coordinator.

- Salt Marsh Ditch Remediation

Note: Due to technical issues, partners from New Hampshire presented first.

  - New Hampshire

Jen Hale, Town of Hampshire Department of Public Works Director

- Our work in Hampton started with the flood studies in 2019 for the Meadow Pond area and the Hampton Harbor area. SLR and Hoyle Tanner Associates (HTA) worked on them. Studies included modeling efforts that led to recommendations of what we could to do alleviate flooding. What comes out of the studies is also protecting the estuary. One of the recommendations is the ditch remediation project. With that recommendation we had applied for a National Fish and Wildlife Foundation grant to turn some of the feasibility part in the modeling into preliminary designs. That grant helped us move forward with the preliminary design and obtain permits for the ditch remediation plan. Approved by NHDES and the Conservation Commission.  Involved identification and assessment of Town-owned parcels. Looking at the estuary and ranking the different areas would be best suited for restoration. That plan included 14 acres of restoration. That work, and in collaboration with the Coastal Program and the extensive efforts of Kevin Lucey and his team, they received funding from NOAA for 120 more acres to be restored. We are looking at other opportunities with CAW to create an action plan to restore and protect the estuary by doing another 50 acres of ditch remediation and a needs and process assessment for thin layer placement of dredge spoils. Looking at how we can potentially use dredge spoils as part of the restoration. We’ve learned through the partnerships and sharing of information and working with Dave Burdick, DES, consultants, it’s quite amazing how many big things you can do.

Roy Schiff, SLR Consulting

- Elaborated on the flood study that SLR (Jessica, Alex, and Roy) worked on. The alternatives were a mix of natural resource restoration work such as the ditch remediation project and some infrastructure projects, as well as considering a managed retreat/elevation. Today we will focus on the ditch mitigation. Currently we are in the process of developing an implementation plan to work with the Town and the State to advance the designs. Dave Burdick was one of our team partners. Facilitate the transfer of information from the Mass work into the New Hampshire work.

Alex Marcucci, SLR Consulting

- Shared about the pilot project which involves 14 acres of land in the marsh. Showed an overview of the HSE estuary. Most of the project focuses on the northern edge of the estuary on the Hampton side.

- Did a combination of GIS mapping analysis combined with fieldwork to select potential sites for ditch mitigation sites. Divided the marsh into marsh units and then further divided into subunits based on similar characteristics, ditch density, etc. to evaluate the units and identify potential sites for restoration. Identified 23 potential restoration sites. Went through a process of evaluating these different sites and prioritizing them into high medium and low priority for implementation. A subsite was selected for the pilot project.

- Shared a ditch remediation feasibility screening tool, which was a prioritization matrix used to evaluate parameters for each site such as ditch density, property ownership, site access, ditch site, flood mitigation co-benefits, etc. Evaluated and scored sites as high, medium, and low. Had a lot of sites in the high category and a handful in the medium category. A subset of the sites was selected for actual implementation of the project. Some of the main factors involved in the selection was whether the site was on Town-owned land. Due to funding constraints from the Town of Hampton for the pilot project, the team had to move forward with sites that were on Town-owned land. Site access was also a big factor.

- Came up with a plan set for implementation for the 14 acres. Four sites ended up being selected. A detail sheet shows the overall general process taken from what is known from the Great Estuary in Massachusetts. Dave Burdick helped a lot with coming up with the process. The schematic shows ditch and the remediation process that involved mowing the salt marsh hay adjacent to the ditched and raking and distributing to the bottom of the ditches. The hay is secured with stakes and twine and sediment is deposited in the ditches and grasses start sprouting up in the ditches. The process is repeated the following year for 3-5 years. The bottom of the marsh does build up over time through the accumulation of sediment and vegetation that grows over the hay.

- As part of the project, we worked with Dave to develop a monitoring plan as implementation occurs. This includes survey transcripts. Over time, as the project is implemented, these transects will be resurveyed yearly to determine how the ditches are changing, how the marsh surface is changing as a result of the project. In addition to ditch remediation, there are a few areas where large pools have formed, and the marsh has sunk over time. Micro-runnels, small channels to drain over these sunken areas, are recommended.

- Shared a general construction access plan. The selected sites do have easier access than sites that are much deeper in the marsh.

- Shared an example of the transect data. These transects will be repeated over time.

- Shared a page out of the monitoring plan that Dave Burdick and SLR developed for the site. It highlights the different parameters that will be monitored over time. Some of them are in the 5-10 years of monitoring. Some are a little bit less time. Monitoring includes water levels, repeating transects for water level, vegetation transects, and bird monitoring through the SHARP point counts to see if there are changes in how the bird community is using the marsh after mitigation.

Dave Burdick, UNH

- Excited to participate in this work and use a new scientific framework to really think about surface water hydrology.

Aidan Barry, NHDES Coastal Program, Coastal Resilience and Habitat Specialist

- Kevin Lucey and I have been working with the Town, SLR, and Dave Burdick on this pilot study. The Coastal Program conducted additional monitoring in fall through the winter, which will continue throughout the project.

- Lessons learned from previous projects in NH. The Coastal Program is really interested in collecting as much baseline data as possible. What can we learn during the process? They have been out in the marsh trying to characterize portions of the marsh with this pilot study.

- Shared a map of ditches mapped within the HSE. There are 377 miles of ditches mapped within the estuary. About the distance from Hampton to Philadelphia. So, it’s a really large undertraining. The system is pretty dynamic, changes are visible in areal imagery from 5 years ago. A pool was blown out and adjacent ditches shifted because of that. It’s a fairly large system that is dynamic regardless of what sort of intervention we have. The goal is to understand as much about the system as we can as we go into this ditch remediation work.

- The 14-acre site has about 57 ditches and 19 runnels. 1.7 miles of ditches remediated.

- Additional questions: Do we expect every ditch to respond the same way?

- Trying to collect data on morphology and how the ditches differ so that once the project is underway we can make some guesses to why they are responding differently.

- The methodology involves characterizing length, width, depth at between 10- and 20-foot intervals and qualitative characterization including photos of what the ditches look like currently at the confluence of the ditches and the main channel. We can return to these exact points to see how things change. We are looking at things beyond the dimensional characteristic. Are there perches, is there material already in the ditches? We have found Spartina alterniflora already starting to grow back in some of them, which is awesome to see.

- One of the variations we are interested in is the confluence structure. If you were to imagine the main channel running across the images (on slide), some of the ditches are 90-degree angles, perfectly strain down continue until they reach their termination vs in the same set of ditches that have really exposed mouths that eventually tighten up and return linear. We see this across our sites. We also see the slope is different across the ditches, some fairly gradual from mouth to termination and then in quite a few there are perched scenarios where there are several feet to where the ditch has its natural bottom. Tides aren’t activated in some of these areas as much as other channels.

- Similar to SLR, we are looking at adjacent conditions. SLR and Dave will be looking at the vegetation communities around that. Thinking more qualitatively with photos, what are we seeing around it. Do we have housing, etc.? What is the proximity to the main channel of the estuary. That may have an influence on how the ditches are responding to the remediation.

- Depth – Hampton has some pretty deep and large ditches. Some can be up to 5 feet.

- Ditch termination. We also notice with how the ditches terminate, some are just perpendicular versus ditch voids and cavities with vegetation growing on top.

- Ditch network and its connectivity. Several ditches are in line with other ditches. If you are the first one by the main channel you are going to have different hydrological conditions than the last one. Some spit right out into the channel. So, they have much different hydrological conditions. We are about halfway through collecting our baseline data. We are hoping that by collecting the baseline data we will learn more about what data is most useful.

- Thinking about what we could do with some of this information. How much volume is exposed that is not on the marsh plane? Quite a bit of grass and volume needed. Understanding that this is a multi-year remediation project and there’s going to be a lot of adaptive management throughout the way. As the Coastal Program, we are trying to collect information and understand it as best as we can.

- The next steps, we have the implementation of the 14 acres. The America the Beautiful Grant funds another 120 acres. Next steps include figuring out where the 120 acres will occur.

- Also looking at additional strategies. Looking at dredging spoils in certain areas. In 2023 USACE released a policy on beneficial use of dredged materials. Theya re committing to 70% of material to be reused. Part of this program would be developing a needs assessment for the strategy for Hampton Harbor.

Cory Riley –

- Question on timing. Are you going to have results from the pilot before the larger restoration project starts? It’s a lot all at once, so if there are unintended consequences, as there often are with restoration projects, I wonder if there will be time to assess them?

Kevin Lucey, NHDES Coastal Program

- The initial design work was funded through the NFWF national coastal resilience grant as a nature-based solution to flooding. That’s how we got the design, got Dave on board, there was a deliverable that we had to produce for the 14 acres. We will be using the America the Beautiful funds to advance the demonstration site and expand to 120. The way I look at it is that now our demonstration project is 120 acres. The way we are going to select the sites is basically zooming into Town-owned salt marsh and selecting 50% of the area to remediate.

Cory Riley, GBNERR

- Just curious if there are experimental design questions built into the restoration and monitoring plan?

Kevin Lucey, GBNERR

- We have the Challenge grant and the way it’s design is that we have a stand-alone project evaluation. So, we are doing the monitoring separately for all of our projects. We haven’t quite scoped that exactly and I’d be interested to hear your insights on that.

  - Massachusetts

Dave Burdick, UNH

- Every marsh we encountered we see examples of infrastructure. There are remnants everywhere. Shared an image of people making a berm, truck structure, draining the marsh to grow just about everything they wanted to in the marsh. Today we are focusing on ditches, you can see the ditches in the slide in the Hampton marsh and some in North Sea, Germany.

- On the East Coast, the farmers left and abandoned infrastructure after the Civil War and we know there was a lot of salt hay cutting after that. We know a lot about salt marsh farming through that era. The ditches from cutting the hay have filled in, creating waterlogged basins. Ditches are oxidizing the peat and it’s impacting elevation and causing subsidence. There is a loss of carbon too, but we haven’t really demonstrated that yet.

- There are two things going on in marshes, because they are over-ditched, there is soil oxidation subsidence trajectory. When the ditches fill in naturally as the marshes responds, we get giant water-logged areas. Too much soil waterlogging causes the peat to degrade as well because there aren’t enough plants. The SMARTeams is looking at this holistically. How to get single channel hydrology through the system at the right density so that the marsh will grow faster and better and will start storing carbon instead of losing carbon.

- Looking to the ecology of the past and models of the ecology. They don’t really recognize ditches and other features on the marsh. Need to adapt and move on from that.

- Shared an image of an area from Phippsburg, ME. This area subsided a lot. Ditches over-drain the peat and lead to oxidized subsidence areas. Ditches fill due to multi-channel hydrology and create waterlogging basins. Reclamation embankments freshen the upper marsh. Tidal marsh converted to red maple swamps or Phragmites. Net loss of carbon. Squiggly creek is a secondary feature. We can see some of the upper areas of marshes that have been diked off and are red maple swaps now to the north of Hampton-Seabrook.

- Marshes overall are losing resilience, and we have to do something about it. Our method is the 4-tiered restoration model.

Geoff Wilson, Northeast Wetland Restoration

- Back in the early 2000s our team started to recognize that these legacy agricultural impairments were hindering the marsh’s ability to adapt to sea level rise. Started a 10-year effort to develop a restoration model to address the legacy impairments and stabilize the marsh trajectory so that natural accretion could restore elevation in the marsh and restore the parallel trajectory to the relative sea levels.

- It’s a design process where it’s similar to site planning for any project where you scope out your area, you identify site access, utility corridors, building envelops and things like that and by the end of the process you have a plan that you can implement.

- Step 1 – Stabilize marsh platform by addressing the most common forms of subsidence. All based on legacy agricultural impairments. Marsh has a solid footing to start to build that elevation once it’s no longer subsiding.

- Step 2 – Increase primary production. We know going back through the agricultural journals that marshes prior to implementation of reclamation embankments had an approximately productivity of 1 ton/acre yield of salt hay. Could be increase by 2-3 ton/acre salt hay through reclamation embankments and as much as 4 tons/acre of English hay. When we look across the landscape today, we see these large areas that are not even producing 1 ton/acre. If plants are suffering, they don’t put energy into below ground structures that would build the elevation of the marsh.

- Step 3 – After you’ve stabilized the marsh platform and increased marsh productivity, then you could consider additional wildlife considerations. In this area and management period, saltmarsh sparrows are a hot topic. So, there are considerations that can be incorporated into a restoration plan for saltmarsh sparrows as well as other wildlife.

- Step 4 – Long-term management consideration. Long term monitoring and management of marshes. We know that the marshes are going through secondary succession. Unlike other habitats that go through secondary succession in a stable environment, the marshes are going through this in a shifting landscape because of sea level rise. Always monitor marshes and make sure they are adapting.

- The restoration approach incorporates ditch remediation and micro runnels in combination to restore channel hydrology.

- Under the ground with ditch remediation, it’s a bottom-up methodology to manage the zone of saturation just below the active rhizosphere of the plants.

- Shared a sequence of ditch remediation process images, including cutting, transporting, braiding, and securing it.

- With runnels, there is a top-down management strategy to control the zone of saturation.

- Shared an image of a marsh island, which is a pilot for creating potential nesting habitat for saltmarsh sparrows. Considered a beneficial reuse of material generated during the restoration process.

- At scale this is one of the projects (Jeffrey’s Neck Work Unit) that our team worked on with the Trustees of the Reservation. About 300 acres, a portion of a larger project. 7 properties that are close by each other. During the site investigations we located over 1,000 agricultural embankments that were impairing the hydrology and hindering the marsh’s ability to adapt to sea level rise. We also identified 1,300 ditches. Through the use of the ditching network as well as the use of micro-runnels, we were able to restore single channel hydrology. This is what single-family hydrology looks like. There are just under 600 individual channel networks.

Alejandra Narvaez, The Trustees of Reservations

- The Trustees have approached restoration of the Great Marsh along with our partners in a 3-phase approach. Phase 1: 85 acres, Phase 2: 273 acres, Phase 3: 916 acres. Funding we have received for phase 1 and 2 is from NAWCA, NFWF, Mass Wildlife, and individual contributions. Phase 3 is largely funded by NAWCA as well. The ownership of a lot of the parcels is the Trustees but also parcels owned by Essex Greenbelt County Association and Mass Wildlife and some private properties.

- Currently we are in the beginning stages of Phase 3 in the permitting process. Phase 1, three years of ditch remediation. This past year in 2023 we’ve completed spot treatment for ditches that still needed to meet our elevation success criteria, which is having the surface of the ditch be within 20 cm of the marsh platform. This is a continued monitoring approach and an adaptive management approach. In Phase, which is in Newbury, Essex, and Ipswich, we completed 2 years of ditch remediation and runneling and nesting islands. There were a total of 11 runnels and 42 nesting islands or micro topography within this phase.

- Phase 3 – we hope to submit our expanded environmental notification form soon. We’ve been working with a permitting consultant to achieve  this and create this ENF. Currently navigating DEP guidance and jumping to a larger scale for implementation and monitoring.

- The permitting process has been dependent on continued monitoring for phase 1 and 2. We’d like to have as much information as possible before we submit for review.  We have been monitoring for breeding birds (saltmarsh sparrows and terns), mosquitos, water level, both creek and ground, mass accretion and elevation, vegetation in the marsh platform and ditches, yearly field verification and photo monitoring of both runnels and all of our nesting islands or micro topography. We are calculating areas, percentage vegetated cover, percentage vegetated cover by species. We are seeing an establishment of saltmarsh grasses throughout the year and the microtopography established by year 2 to 3.

- Shared an example of a timeline from Old Town Hill. Planning began in 2018. Through permitting, implementation, and 5-year monitoring plan in 2025. The sheer scale and timeline of these projects shows the challenges of both scaling up monitoring and permitting.

Nancy Pau, US Fish & Wildlife Service

- At Parker River we have been working since 2015. There are a number of different pilot projects that have been tested at Parker River. Some are led by SMARTeam, some by staff. We started small and are scaling up. Initially the ditch remediation and runnels were two different techniques and as Geoff mentioned, they’ve merged into a comprehensive technique.

- Shared some pictures of what the sites look like with thick spartina patens within 5-8 years. Scaled back the monitoring on runnelling because we have so much data on the old projects.

- We are seeing that graphs are consistent with every runnel that we’ve done. These are marsh groundwater hydrology where they are inundated before we do the work and then they tend to drain to the 25-30 cm, which is the ideal zone we are looking for in the high marsh.

- We have done a lot of runnels to pools and we’ve found that for the most part, the runnels don’t completely drain the pools and the pools don’t completely revegetate. What typically happens is that the pools are flooded and then they expose and become shorebird habitat at the neap tide cycle. Getting both shorebird habitat and waterfowl and turn foraging habitat.

- Microtopography islands are responding well. We get vegetation within a couple months of these being formed.

- Investigating how to scale up ditch remediations and to quantify the trajectory of ditch remediation based on size.

- For the 100-acre marsh, we had about 30 ditches and started in 2021, this year we went back and found that about 4 or 5 were done and a lot were much closer than what we had originally thought based on the pilot. So, it’s actually happening faster and was much quicker to do the ditch remediation the first time around than the second time.

- Going to the next phase, the 14-15 project, we are really trying to restore single channel hydrology.

- One thing that we found very encouraging is that the design was based on aerial and field surveys done by Geoff and field verified by Refuge staff. When you overlay this with the UVVR tide sheds with design it aligns. We are trying to think more about dendrology, first order, etc. creeks and we are using that to size the dimensions of the runnels as well and trying to monitor that.

- Going forward, as many people have spoken on, are these techniques successful while learning at the pace of nature, which can be pretty slow in a salt marsh. Tier the monitoring into previously completed projects, so the latest project we are learning from projects in 2020 and 2021 and projects done in 2019. We are learning faster. We are also expanding into community mapping using veg transects and looking at landscape scale changes rather than just point changes. We are also mapping the geomorphological changes. As we heal the ditches and as we drain some of the pools, we expect the channels to change over time, we are beginning to monitor naturally breached areas with one we create to make sure they are similar.

- In the Great Marsh we have 16,000 acres of salt marsh, so it is a lot. But partners are scaling up. We have about 5,000 acres designed, and 2-3,000 acres close to implementation. We are trying to work closely together and learn from each other.

Questions

Todd Randall, USACE

- Regarding reuse of dredge material, wondering what types of material people would be looking for? As we move forward with long range forecast of what is going to be dredged in the area, we could try to match us needed material. As we develop the beneficial use database we would like to hang a material type designation on it so that we can provide options on what to do with it.

Aidan Berry, NHDES

- Continuing with the lit review. Often dredged material is thicker mud or clay so may need to mix in more porous material.

Nancy Pau, US Fish & Wildlife Service, Parker River National Wildlife Refuge

- A lot of the dredging has advanced assessment and volumes. Involve the salt marsh people as early as possible. Pull in practitioners in as early as possible.

Dave Burdick, UNH

- Need to get planning, I’m sure there are locations in HSE that could benefit from thin layer placement. There may be areas that can’t be improved using the changes with the surface water hydrology projects and there may be some areas that can’t be improved using those techniques.  thin layer placement may be appropriate with a couple important caveats: grain size and surface water hydrology, because once you put the materials on if you don’t have the surface water hydrology nature will have to evolve and you don’t get the best outcomes immediately. Time is right to be doing that.

Bri Benvenuti, Ducks Unlimited

- Working with Rachel Carson and the USACE (Coral Silgato) to do a thin layer pilot project that we started in 2021 to start coordinating the dredge and the logistics. Material is mostly clean sand. Due to permitting restrictions we are going to be stockpiling in an upland location. Currently preparing the site. Part of the funding is to have broad sharing.

- Grant Opportunities

Liz Durfee, HSE Collaborative Coordinator

- Briefly shared grant opportunities (pasted below).  We are working on getting a funding database together.

NOAA

FY24 NOAA New England Bay Watershed Education and Training (B-WET)

$150,000 max, no match

Due: February 20, 2024

Questions: Allison.Rosner@noaa.gov

Inflation Reduction Act: NOAA Climate Resilience Regional Challenge (CRCC)

Invited Full Proposals Due: February 13, 2024 - NH CAW proposal underway

Questions: resiliencechallenge@noaa.gov

FY2024-2025 National Sea Grant BIL Marine Debris Challenge Competition

$250,000 - $3,000,000, no match

LOI Due Jan 31, 2024, Invited Full Proposals Due: March 27, 2024

Questions: sg.grants@noaa.gov

NOAA + FWS

Rapid Response Fund for Aquatic Invasive Species

$960,000
Due: 1/15/2024, 4/15/2024, and 7/15/2024

Atlantic Coast Fish Habitat Partnership

Approx $90,000-$250,000

Due: January 31, 2024

https://www.atlanticfishhabitat.org/funding-opportunities/

FWS

National Fish Passage Program Bipartisan Infrastructure Law: Restoring River, Floodplain, and Coastal Connectivity and Resiliency - TBD

$250,000 - $10,000,000, no match

Due: April 30, 2024

National Fish Passage Program (non-Bipartisan Infrastructure Law Funds): Barrier Removal

Max award: $50,000 - $100,000, yes cost share

Due: October 2024

NAWCA Standard Grant (North American Wetlands Conservation Fund)

$250,000 - $3M, 1:1 match requirement

Due: February 24, 2024

FEMA

Building Resilient Infrastructure and Communities (BRIC)

Total of $1 Billion available, 25% match (10% for Disaster Resilience Zones)

Due: February 29, 2024

DHS

Fiscal Year 2024 Safeguarding Tomorrow through Ongoing Risk Mitigation Revolving Loan Fund Program

$5,100,000 - $150,000,000, 10% minimum match

Due: April 30, 2024

DOT

Fiscal Year (FY) 2023 through FY 2026 Bridge Investment Program, Planning and Bridge Project Grants

$50,000 - $80,000,000, 10% or 20% match

Due: March 19, 2024

Other Funding for Specific Applicants

NOAA BIL Non-competitive funding to Northeast Regional Ocean Council.

Notice of funding Jan 19 – April 12, 2024.  NROC will receive $2M for FY24.

Integrated Ocean Observing System (IOOS) IRA non-competitive funding to Northeastern Regional Association of Coastal Ocean Observing Systems (NERACOOS): $9M over 5 years.

National Coastal Zone Management Program Projects of Special Merit (PSM) Competition

$50,000 - $250,000, no match

Due: January 25, 2024

- Project & Other Updates from Collaborative Members

No updates were shared, and the meeting was closed.

- Networking & Open Discussion